## Slide 1: Application Lifecycle Management 2.0 Project July 2016
Your Hosts
    Mike Ward, ALM Process Manager
    Kevin Keller, ALM Trainer
    Ramona Machado, ALM Project Manager
Internal

## Slide 2: Welcome and Introduction
Your Hosts
    Mike Ward, ALM Process Manager
    Kevin Keller, ALM Trainer
    Ramona Machado, ALM Project Manager
Notes: 1. Welcome everyone to the first ALM meeting – we are here to provide information on this project and answer questions which we have blocked off time for at the end of the presentation.

## Slide 3: Agenda
What is ALM?
A Look Under the Hood
What we are not doing
Project Management Details

## Slide 4: Messages from you!
As part of code review we are not yet using any tool for code coverage, duplication check, currently everything we are doing is part of a manual process
Final builds are usually delivered late and it is not be possible to finish a complete round of testing
We seem to have lots of issues with merging codes and it seems no improvement/suggestion/discussion about improving the merging operation is taking place...
Need to improve on managing CRs, so they don’t all need to get tested and verified a few days before release.
...A rhythmic development cycle is so much easier to manage. There are minimal fire drills. Smaller consequences of missing a build.
Need to fix PTC merge issues. This was a critical issue that needs to be addressed asap (improved for .30)
Tools - Add more QA automation such as Selenium. Better code review tools such as Sonarqube, Use video capture on CRs to show step by step issue reproduction
Resource Management - Need to have a better resource management and tracking system
Better communication on when check-ins can begin (Dev)
Need to work on verifying CRs asap (Sooner CR Verification)
Notes: Owner: Ramona

## Slide 5: A message from Vish – he listened!
A time for change....
The time has come for us to analyze the way we develop and deliver software to our customers. The tools and processes that have served us well over the past 15 years must evolve as customer demands rise. We recently spent some time identifying gaps in our tools and inefficiencies in our processes. It became quite clear that a change was needed. In order to scale, we are looking to migrate from PTC to the Atlassian family of tools. Atlassian is leading the industry with their solutions and I know there are many of you who are already familiar in working with them.
Notes: Need work: Ramona

## Slide 6: Application Lifecycle Management (ALM) What is it?
Definition
      Application Lifecycle Management (ALM) is the supervision of a software application from its initial planning through release including work distribution throughout the process. It also refers to how changes to an application are documented and tracked.
      This term will replace Product Lifecycle Management (PLM).
High-level Benefits to the Organization
      Rapid response to revenue based functionality for individual clients.
      Bug Fixes and Hot fixes will be reduced by feature branching.
      Improved quality
      Greater efficiency
Notes: Change from Product Lifecycle Management to ALM
Benefits
Revenue based new functionality for individual clients
Bug fixes
Hot fixes
Needs work: Owner: Ramona

## Slide 7: Application Lifecycle Management Let’s Talk Release Cycles – How will they Change?
Today’s Release Cycle
Notes: Why is there no difference?
Legal obligations around introducing changes to the application require us to provide certain notice and information such as documentation.
Many of our clients and especially partners create their own training programs and documentation, they cannot manage this if we are introducing new functionality more than 3 times per year.

## Slide 8: Application Lifecycle Management Let’s Talk Release Cycles – How will they Change?
New ALM Release Cycle
Do you notice the difference?
Notes: Why is there no difference?
Legal obligations around introducing changes to the application require us to provide certain notice and information such as documentation.
Many of our clients and especially partners create their own training programs and documentation, they cannot manage this if we are introducing new functionality more than 3 times per year.

## Slide 9: So...what is changing?
The things that are changing ‘under’ the hood.
Notes: Transition Slide

## Slide 10: So...What is actually changing?
      Processes
      Tools
      Teamwork
Notes: Needs pic: Owner: Ramona

## Slide 11: So...What will change? Benefits To You!
  Broken builds will never get to QA - to the release branches (QA)
      Tools: feature Branching
    Capturing all work “you” are doing – getting credit for all that you do
      Process: Streamlining and collaboration
    Significantly reduce documentation using best in breed tools
      Tools and Teamwork: Requirements Management, product sign-off, Product backlog management, Teams Spaces and increased collaboration.
    Reduce Sandbox delays
      Tools: Best in breed Tools – Facilitate increased communication and collaboration between Dev/QA/Product Management
      Process: Reorder development process so testing and code reviews are completed prior to promotion of code.

## Slide 12: So...What will change? Benefits To You!
    Better collaboration around the world....
      Tools: All tools are connected and talk with each other
    Moving to the best in breed industry tools.
      Tools: Atlassian suite of products (Confluence, Git, Jira)
    Find Issues earlier in cycle for our application team to code and test in real time
      Process: Reorder the development process so testing and code reviews are completed prior to promotion of code
    Reduce technical debt – Bugs/defects/monolithic code
      Process: Map and Agile

## Slide 13: So...what is actually changing? Processes - Modified Agile Process
More collaborative workflows
    New pre-production deploy strategy will be phased in
    Entire team can focus on brainstorm design
    New terminology
Business Case Management
    Issue Tracking workflows
    Business Case – Requirement – Issue – Development
    Issue Develop Test
Backlog management- adopting tools for better prioritization and assignment of workload
    Product Backlog
    Business Case Backlog
    Issue Backlog
Notes: Update Tools section if needed. Owner: Mike

## Slide 14: So...what is actually changing? Modified Agile Process
Feature Branching
Allows work to be done in parallel; multiple features can exist at any time
Iterative development cycles on the feature
Reorder of testing and development process
Continuous builds
Feature
Individual Feature vs Entire Release
Notes: Owner: Mike for text Ramona for pic

## Slide 15: So...what is actually changing? Modified Agile Process
  New terminology
  We have some new terminology being introduced.
  New terminology such as Epics, Story Cards, Points, Bugs
Notes: Add Visio pic

## Slide 16: So...what is actually changing? Processes
  Backlog management- adopting tools for better prioritization and assignment of workload
  Product Backlog
  Business Case Backlog
  Issue Backlog
Notes: Add Visio pic

## Slide 17: So...what is actually changing? Tools
Processes -
  Updated business case management
  Adoption of some Modified Agile Practices (MAP)
Tools
  Replacement of Integrity PTC with Git, Jira, and Confluence
  Continuous Delivery Workflow
Notes: Update Tools section if needed. Owner: Mike

## Slide 18: Tools
Confluence
Collaborative Wiki
Information Repository
Release Planning
Git etc.…
Source Code Management
Automated Build and Test
Pre Production Deploys
Jira
Issue Tracking and Management
Release Planning
Workload Management

## Slide 19: Tools - Confluence
Confluence
Collaborative Wiki
Information Repository
Release Planning

## Slide 20: Tools - Jira
Jira
Issue Tracking and Management
Release Planning
Workload Management

## Slide 21: Tools - Git
Git etc.…
  Source Code Management
  Automated Build and Test
  Pre Production Deploys

## Slide 22: So...What is actually changing? Tools: Source Code and Build/Deploy Tools
  Git
    Source Code Management/Version Control
  BitBucket
    Web interface into our shared Git repositories
    View source code, changes, diffs for code reviews, merge (pull) requests, etc.
  Bamboo
    Automated build tool with a web interface
    Runs automated tests, and builds for deployment
    Functionality is equivalent to Jenkins
  Deployer
    Existing Fieldglass application that manages pre-production deployment.
    SCM Team wrote and maintains this application
    Will need to be modified to use the Bamboo generated builds.
Notes: Owner: Mike

## Slide 23: So...What is actually changing? Git Training is in Progress
Most folks will have completed the initial 1 hour setup and introductory training by the end of July
    Please contact your site trainer if you have not completed this training
We are creating walkthroughs on common scenarios as an alternative to the Lynda training
    These should be ready by the end of the month and available in Confluence on the Git Training pages
    Non-developer use cases will be covered as well
The training repository has code to play with
    Please clone this repository to work through the training scenarios
    We will be creating branches to match the FG branching policy
    We will be creating bamboo build jobs against those branches
  We would like everybody comfortable with the training scenarios by the end of August
  There are updated Git Office Hours on confluence to answer any of your questions or resolve issues.
Notes: Owner: Kevin

## Slide 24: So...What is actually changing? Teamwork
Processes -
  Updated business case management
  Adoption of some Modified Agile Practices (MAP)
Tools
  Replacement of Integrity PTC with Git, Jira, and Confluence
  Continuous Delivery Workflow
Teamwork
  Collaboration
  Efficiencies
Notes: Owner: Mike and Kevin

## Slide 25: So...What is actually changing? Teamwork
Increase collaboration with closer interaction between BA/Dev/QA around the world.
More traceability using tools between requirement and development
Elimination of hard stops between releases phases because it is more Iterative
Reduction of duplication of work due to shared ownership of deliverables
Everyone has a voice leading to higher quality outcomes
Notes: Details of teamwork – Owner: Mike

## Slide 26: What we are not doing! 
Application Lifecycle Management

## Slide 27: What we are not doing!
Not changing production deploy cycle
Not going to adopt a full agile methodology
Not going to continue to use PTC after the transition is complete
Not going to continue doing things the exact same way as we have

## Slide 28: Project Management Details
Application Lifecycle Management

## Slide 29: Project Management ALM Implementation Team
    Executive Sponsors
      Dan Bell and Vish Baliga
    US Wegner, Kristen Mack, Gary Solls-Vitor, Juanita Kandukuri, Meher Hegland, David Stemm, David Keller, Kevin
    Stakeholders
  Git/Bitbucket: Shivram Naik
  Jira/Confluence: Mike Ward
  Product Design: Marcia Hulan
  Product Backlog and Intake of New Initiatives: Deanna Freise
Bangalore Rajashekar, Mahesh Kumar Settipalli, Vinay Gopal Manjunatha Mohan, Lakshminarasimha
Pune Talwalkar, Dhanashree Mahesh D
Israel
    Glasnar, Shalvia
London Janardhana, Dinesh Helgers, Judith
Mumbai Kulkarni, Anand Jaywant, Rakesh Vijay Nandlaskar, Kirti Bhalchandra
    Implementation Team
Notes: Add list of all the folks and rolesOwner: Ramona

## Slide 30: Project Management High Level Timeline for Major Milestones (subject to change) 
Notes: Major Milestone Timeline – Owner: Ramona

## Slide 31: Project Management What’s Next
What to Expect – Communication Program
  Weekly communications
  On-demand recorded sessions
  Information Blog
  Major Milestone announcements
  Discussion Forum
  A place to find it all...
Notes: Try and make picture of above. Owner: Ramona

## Slide 32: Project Management Everything you need to know in one place!
Where to find more Info!
    A confluence site has been set up as the primary place to go to for ALM project information/training.
    Login information will be provide in an email communication that will be distributed on Thursday, after the final session.
Notes: Owner: Kevin and Mike

## Slide 33: Project Management Survey and Voting for your team Name
Survey
  We want to hear from you – tell us what you think.
Make your voice heard!
    Vote for your Feature Branching Team Name!!
    At the end of the survey there will be 3 team name options for you to vote on.
      You have to log in and complete the survey to play! 
Notes: Survey: Owner???
What doe we want to call our teams? MAP Teams – Modified Agile Process teams; FIT – Fieldglass Iterative Teams; RAP – Revised Agile Process Teams Owner: Ramona

## Slide 34: Questions & Answers

## Slide 35: Thank you